## Slide 1: CMU Rental Hub BIS 698 Information System Project
By Group - 9
Krishna Mohan Reddy Ailuri
Himabindu Mandem
Sai Prasanna Goduguluri
Sainikhil Reddy Pannala
Prahlada Reddy Kasani
Notes: Hello Professor We are group 9 Welcome to our project proposal presentation on the CMU Rental Hub
We’ll be discussing our project details, feasibility and the key outcomes.

## Slide 2: Agenda
Business Background
Problem Description
Project Description
Project Feasibility
Expected Outcomes
Conclusion
Notes: This is the agenda for our presentation. We will start with the business background, then move on to the problem description and project description. In the project feasibility section, we will discuss economic, technical, schedule, and operational feasibilty.
Finally, we will go over the expected outcomes and conclude the presentation.

## Slide 3: Business Background
Temporary Access to Laptops, Monitors, appliances
Supports New Students
Reduces Waste Through Sharing
Saves Money and Resources
Notes: Our project, the CMU Rental Hub, is all about giving students temporary access to things like laptops, monitors, and appliances, which is super useful for new students getting settled.
It’s a great way to share resources, reduce waste, and save money for both students and the university.

## Slide 4: Problem Description
Challenges for Students
Unused University Resources
Lack of an Organized System
Need for a Rental Solution
Notes: For the problem description, we identified a few key issues. First, students, especially new ones, face challenges when they need items temporarily. Second, the university has unused resources that could help but aren't being utilized. Third, there’s no organized system to manage these resources effectively. And lastly, there's a clear need for a rental solution to address these problems.

## Slide 5: Project Description
Separate Interfaces for Administrators and Students
Easy Management of Items and Rentals
Simple and User-Friendly Design
Organized Data Storage in a Database
Notes: Our project is designed to have separate interfaces for administrators and students.
Administrators will be able to manage items easily, and students can quickly browse and rent what they need.
The system is simple and easy to use, making it accessible for everyone. All the data will be stored in a database like SQL server to keep everything running smoothly

## Slide 6: Economic Feasibility
Free tools: Python, SQL Server, HTML, CSS
Minimal cost for data storage with CSV files
Team-developed project as part of the course
Focus on reusing pre-owned items to save resources
Notes: For economic feasibility, we’re using free tools like Python, SQL Server, HTML, and CSS. Data will be stored in CSV files, which have no extra costs. If there is really more data we will be using Amazon RDS which stores the data, again it is a free trial for a year, so there will be no additional costs.
Since we’re working on this as part of the course, all development will be handled by our team, so there’s no additional expense.
by focusing on reusing pre-owned items, we can save resources and minimize waste.

## Slide 7: Technical Feasibility
Python GUI
SQL Server
Excel/CSV/MS Access
Notes: Coming to technical feasibility slide, we’ll use Python GUI to build the user interface and connect it to SQL Server, which will handle data storage and management.
To make data entry easier, we’ll use tools like Excel, CSV, or MS Access for uploading and organizing the data before it’s stored in the SQL server database.

## Slide 8: Schedule Feasibility
Phase | Task | Duration | Details
Planning | Collect ideas & requirements | Week 1-2 | Features and tools needed for the project
Design | Layout designs | Week 3-4 | Planning the appearance of the system
Development 1 | Building Frontend | Week 5-6 | Creating the user interface using Python GUI, HTML
Development 2 | Database Set up | Week 7-8 | SQL Server for storing rental items data
Testing | Test & Debug | Week 9-11 | Fixing errors and issues in the system
Final Touches & Submission | Improvements and Submission | Week 12-14 | Making updates based on feedback and submitting the project
Notes: In terms of schedule feasibility, we’ve broken the project into six main phases. In the first two weeks, we’ll gather ideas and requirements. Weeks 3 and 4 will focus on designing the system layout and appearance. By weeks 5 and 6, we’ll work on building the frontend using Python GUI and HTML. After that, in weeks 7 and 8, we’ll set up the database. Weeks 9 to 11 will be dedicated to testing and fixing any issues, and in the final weeks, 12 to 14, we’ll update the system based on feedback and complete the submission

## Slide 9: Operational Feasibility
Simplifies Item Search and Rentals for Students
Efficient Inventory Management for Administrators
User-Friendly Design for Easy Navigation
Promotes Cost Savings and Waste Reduction
Notes: Operationally, the system makes it easy for students to search for and rent items without any hassle. For administrators, it streamlines the process, making the process more efficient.
The interface is designed to be simple and user-friendly, ensuring everyone can navigate it easily.
Here we are focusing on reusing resources, it helps save money and minimize waste

## Slide 10: Expected Outcomes
Easy Browsing and Renting
Structured Management
Time-Saving Availability Display
Resource Reuse and Waste Reduction
Notes: Our project aims to make it simple for students to browse and rent items, while giving administrators an organized system to manage rentals. It also saves time by showing item availability clearly and encourages sustainability by reusing resources, helping to minimize waste

## Slide 11: Conclusion
Notes: In conclusion, the CMU Rental Hub offers an efficient solution for students to access items temporarily while promoting resource reuse and reducing waste, benefiting both students and the university